StudySync — Standup Notes

SEO Tech Developer Program — Project 2  |  Daryl Carter, Manuel Arellano, Najib Abdulkadir

# July 23, 2026

Attendees: Daryl, Manuel

- Manuel merged the database schema (User, Course, Availability, Preference, Match) and the compatibility scoring engine into main.

- Discovered the backend actually existed as two disconnected Flask apps — Daryl's OAuth backend and Manuel's schema/scoring work had never been wired together.

- Daryl wired Manuel's schema and scoring engine into the OAuth backend so /api/match/confirm scores real users and persists a Match row, instead of scoring throwaway dicts and discarding the result.

- Decision: keep Match's schema untouched going forward — any new match-related data goes in a separate, additive table.

Blocker resolved: root-level app/ and backend/app/ were two separate Flask apps with two separate databases. Merged into one app under backend/.

# July 24, 2026

Attendees: Daryl

- Cleanup pass on backend instructions and repo hygiene following the schema/scoring merge.

# July 28, 2026

Attendees: Najib

- Built the frontend: profile, matches, and dashboard pages (HTML/CSS).

- Built api.js as the shared helper for talking to the backend.

- Implemented profile-check/redirect flow so unauthenticated users land back on the profile page.

- Built match card display and session-scheduling UI, plus a backend connectivity check on the dashboard.

Frontend was built as a working UI shell against an earlier version of the API contract — reconciled in the next session (see Risks & Challenges in the presentation deck).

# July 30–31, 2026

Attendees: Daryl (backend/integration), coordinating with Manuel and Najib's earlier work

- Wired the frontend to the live backend: real user creation, real ranked match candidates, real match history — replacing the frontend's hardcoded demo data.

- Reconciled the API contract drift between the frontend (built July 28) and the backend (changed July 23) — updated match confirmation to the current user_id/partner_id contract.

- Rebuilt match confirmation as a genuinely two-sided flow: propose → invited partner accepts or declines → only then does the backend book anything.

- Added real Google Calendar invites to both participants (previously only the proposer was invited).

- Found and fixed two real bugs during live two-browser testing: OAuth callbacks stranding users on raw JSON, and a profile-form bug where stale local data could silently overwrite the wrong backend user.

- Added same-school match scoping (email domain) and an idempotent demo-seed script.

- Closed two documented known gaps: booking outcomes (Calendar/Notion results) now persist and survive a page refresh; profile data now loads only from an explicit, authoritative backend fetch instead of auto-trusting local storage.

- Made decline and cancel visible to both participants (previously the other side's view just changed with no explanation), and added a per-user dismiss control for resolved/past sessions.

- Investigated whether Notion's API supports sharing a page with someone outside the workspace — confirmed directly against developers.notion.com that it does not. Added the ability for a user to set their own Notion parent page, and documented the real sharing limitation honestly instead of overstating the feature.

- Built the system architecture diagram, sequence diagram, and a low-fidelity wireframe of all three screens.

- Renamed the project from "Study Group Matcher" to "StudySync" across the app and presentation deck.

- Test suite grew from 34 to 95+ tests across this session, covering success paths, failure paths, and permission checks.

Blocker resolved: local dev database was accidentally deleted mid-session while testing a schema change — recovered by re-running the seed script; going forward, schema changes are applied non-destructively (ALTER TABLE) rather than by recreating the database.

# Next steps

- Full team walkthrough and live-demo rehearsal, all three members.

- Final test run and fresh demo-data seed on main, post-merge.

- Confirm the task board and this notes document are visible to the mentor ahead of presentation.